## Slide 1: AI-Driven Crop Disease Prediction and Management System
Batch Number: 282
Under the Supervision of,
Mr. Bikram Sarkar
Assistant Professor
School of Computer Science and Engineering
Presidency University
CSE7101- Capstone Project
Review-1
Name of the Program:
Name of the HoD: Dr.Pravinth Raja
Name of the Program Project Coordinator: Mr. Vignesh
Name of the School Project Coordinators: Dr. Sampath A K , Dr. Geetha A
Roll Number | Student Name
20221CDV0030 | Gaanavaditya Reddy
20221CDV0028 | Prashanth A
20221CDV0033 | Mohammed Tousif

## Slide 2: Problem Statement Number: PSCS_282
Organization: Ministry of Agriculture and Farmers Welfare
Category : Software
Problem Description: Crop diseases can devastate yields, leading to significant financial losses for farmers. Early detection and timely intervention are crucial for effective management. There is a critical need for an intelligent system that analyzes crop images and environmental data to predict potential disease outbreaks, providing farmers with actionable insights and treatment recommendations to mitigate risks.

## Slide 3: Content
Objectives
Primary Objectives:
Early Disease Detection: Develop a machine learning-based system capable of identifying crop diseases from images with >95% accuracy
Real-time Analysis: Create a mobile and web-based platform for instant disease diagnosis and treatment recommendations
Predictive Analytics: Implement algorithms to predict disease outbreaks based on environmental and historical data
Farmer Empowerment: Provide accessible technology solutions to farmers regardless of their technical expertise
Secondary Objectives:
Cost Reduction: Minimize crop losses through early intervention strategies
Knowledge Dissemination: Create a centralized platform for agricultural best practices and treatment methodologies
Data Collection: Build a comprehensive database of crop diseases and their regional patterns
IoT Integration: Incorporate environmental sensors for comprehensive crop monitoring

## Slide 4: Content (continuation)..
Background and Related Work for Title Selection
Current Agricultural Challenges:
Global Impact: Plant diseases cause 20-40% annual crop losses worldwide, affecting food security for billions
Economic Loss: Agricultural diseases result in $220 billion annual losses globally
Detection Delays: Traditional disease identification methods are slow, often requiring expert consultation
Limited Accessibility: Rural farmers lack access to agricultural experts and modern diagnostic tools
Existing Solutions Analysis:
Traditional Methods:
Visual inspection by agricultural experts (time-consuming, expensive)
Laboratory testing (slow results, high costs)
Manual monitoring systems (labor-intensive, prone to human error)
Digital Solutions:
Basic plant identification apps (limited disease detection capabilities)
Sensor-based monitoring systems (high cost, complex installation)
Expert consultation platforms (not real-time, scalability issues)
Research Gaps Identified:
Lack of comprehensive, real-time disease detection systems
Limited integration between image recognition and environmental data
Absence of multilingual, farmer-friendly interfaces
Insufficient predictive analytics for disease outbreak prevention

## Slide 5: Analysis of Problem Statement
Image Processing Complexity
  Varying lighting conditions in field environments
  Different plant growth stages affecting disease visibility
  Multiple diseases with similar visual symptoms
  Background noise and environmental interference
Data Quality and Availability
  Limited labeled datasets for Indian crop varieties
  Seasonal variations in disease patterns
  Regional differences in crop diseases and treatments
Technology Adoption Barriers
  Limited smartphone penetration in rural areas
  Internet connectivity issues in remote locations
  Varying levels of digital literacy among farmers
Solution Approach:
Multi-layered Architecture:
Data Layer: Comprehensive disease image datasets, environmental data integration
Processing Layer: Advanced CNN models with transfer learning capabilities
Application Layer: Cross-platform mobile and web applications
Intelligence Layer: Predictive analytics and recommendation engines
Key Features:
Real-time image-based disease detection
Environmental data correlation for outbreak prediction
Multilingual support for diverse user base
Offline functionality for connectivity-limited areas
Expert consultation integration
Treatment tracking and effectiveness monitoring

## Slide 6: Github Link
https://github.com/Mjdude/AI-Driven-Crop-Disease-Prediction-and-Management-System-FarmLive

## Slide 7: Analysis of Problem Statement (contd...)
Software and Hardware Requirements:
Software Requirements:
Development Environment:
Operating System: Windows 10/11, macOS, Ubuntu 20.04+
IDEs: Visual Studio Code, PyCharm, Android Studio
Version Control: Git, GitHub
Design Tools: Figma, Adobe XD
Runtime Environment:
Python 3.8+, Node.js 16+
Mobile OS: iOS 12+, Android 8.0+
Web Browsers: Chrome 90+, Firefox 88+, Safari 14+
Hardware Requirements:
Development Setup:
CPU: Intel i5/AMD Ryzen 5 or higher
RAM: 16GB minimum, 32GB recommended
Storage: 512GB SSD minimum
GPU: NVIDIA GTX 1060 or higher (for ML training)
Production Infrastructure:
Cloud Computing: Scalable instances (2-8 vCPUs)
Storage: 100GB+ for image datasets and models
Bandwidth: High-speed internet for real-time processing
End-User Requirements:
Mobile Device: 3GB RAM, Android 8.0+/iOS 12+
Internet: 2G/3G/4G connectivity (offline mode available)
Camera: 8MP minimum for disease image capture

## Slide 8: Analysis of Problem Statement (contd...)
Innovation or Novel Contributions
Technical Innovations:
Hybrid Detection Model
  Combines image recognition with environmental parameter analysis
  Multi-modal fusion of visual and sensor data for enhanced accuracy
  Ensemble learning approach using multiple CNN architectures
Predictive Disease Modeling
  Time-series analysis for disease outbreak forecasting
  Geographic information system (GIS) integration for spatial analysis
  Weather pattern correlation for proactive alerts
Adaptive Learning System
  Continuous model improvement through farmer feedback
  Regional adaptation based on local crop varieties and diseases
  Crowdsourced data validation mechanisms
Social Impact Innovations:
Farmer-Centric Design
  Voice-enabled interfaces for low-literacy users
  Visual instruction guides with local language support
  Community-driven knowledge sharing platform
Scalable Technology Solution
  Cloud-based architecture for global accessibility
  Progressive Web App (PWA) for low-end devices
  API-first design for third-party integrations
Sustainable Agriculture Promotion
  Organic treatment recommendations prioritization
  Crop rotation suggestions based on disease history
  Integrated pest management (IPM) strategies

## Slide 9: Analysis of Problem Statement (contd...)
Technology Stack Components
Machine Learning & AI:
Frameworks: TensorFlow 2.x, PyTorch, Keras
Model Architectures: ResNet-50, EfficientNet-B7, VGG-19
Libraries: OpenCV, scikit-learn, NumPy, Pandas
Tools: Jupyter Notebooks, Google Colab, MLflow
Backend Development:
Languages: Python, Node.js
Frameworks: Django/Flask, Express.js
Databases: MongoDB (NoSQL), PostgreSQL (Relational)
APIs: RESTful services, GraphQL
Authentication: JWT, OAuth 2.0
Frontend Development:
Web: React.js, Next.js, HTML5, CSS3, JavaScript/TypeScript
Mobile: React Native, Flutter
UI Libraries: Material-UI, Tailwind CSS
State Management: Redux, Context API
Cloud & DevOps:
Platforms: AWS/Google Cloud Platform/Microsoft Azure
Services: EC2, S3, Lambda, Cloud Functions
Containerization: Docker, Kubernetes
CI/CD: Jenkins, GitHub Actions
Monitoring: CloudWatch, Prometheus
Database & Storage:
Image Storage: AWS S3, Google Cloud Storage
Database: MongoDB Atlas, AWS RDS
Caching: Redis, Memcached
CDN: CloudFront, CloudFlare

## Slide 10: Timeline of the Project (Gantt Chart)
Detailed Project Timeline
Phase 1: Foundation & Initial Development (Aug 11 - Aug 20, 2025)
Week 1 (Aug 11-17): Literature review, dataset collection, GitHub setup
Aug 18-20: Technology stack finalization, development environment setup
Review-1 Preparation: Complete project proposal, background research
🎯 Review-1 Milestone: Project architecture and feasibility demonstration
Phase 2: Core Development Sprint (Aug 21 - Sep 10, 2025)
Week 3 (Aug 21-27): ML model training begins, database design
Week 4 (Aug 28-Sep 3): API development, basic web interface
Sep 4-10: Mobile app skeleton, model optimization
Review-2 Preparation: Working prototypes, initial results
🎯 Review-2 Milestone: Functional ML models and basic application interfaces
Phase 3: Integration & Advanced Features (Sep 11 - Sep 26, 2025)
Week 6 (Sep 11-17): System integration, IoT components
Week 7 (Sep 18-24): Advanced features, user interface polish
Sep 25-26: Testing, bug fixes, performance optimization
🎯 Review-3 Milestone: Integrated system with all core features
Phase 4: Final Development & Testing (Sep 27 - Oct 31, 2025)
Weeks 8-10 (Sep 27 - Oct 17): Complete system testing, deployment
Weeks 11-12 (Oct 18-31): Documentation, final optimizations
🎯 Review-4 Milestone: Production-ready system with comprehensive documentation
Phase 5: Final Preparation & Viva (Nov 1 - Nov 21, 2025)
Weeks 13-14 (Nov 1-14): Final testing, presentation preparation
Week 15 (Nov 15-21): Final demonstration setup, viva preparation
🎯 Final Viva: Complete project demonstration and defense
Critical Deliverables Timeline:
Aug 20: Review-1 presentation ready
Sep 10: Working ML models and basic app
Sep 26: Integrated system demonstration
Oct 31: Complete system with documentation
Nov 21: Final project defense

## Slide 11: References (IEEE Paper format)
[1] S. Dhaka, A. Kumar, and R. Sharma, "Enhancing plant disease detection through deep learning: a Depthwise CNN with squeeze and excitation integration and residual skip connections," Frontiers in Plant Science, vol. 15, article 1505857, Jan. 2025.
[2] M. A. Rahman, K. S. Islam, and T. Ahmed, "Deep learning and computer vision in plant disease detection: a comprehensive review of techniques, models, and trends in precision agriculture," Artificial Intelligence Review, Jan. 2025.
[3] P. K. Verma, S. Singh, and N. Gupta, "Plant Leaf Disease Detection Using Deep Learning: A Multi-Dataset Approach," Journal of Imaging, vol. 8, no. 1, article 4, Jan. 2025.
[4] L. Chen, X. Wang, and B. Zhang, "A systematic review of deep learning techniques for plant diseases," Artificial Intelligence Review, Sep. 2024.
[5] R. Patel, M. Johnson, and S. Davis, "Construction of deep learning-based disease detection model in plants," Scientific Reports, vol. 13, article 7478, May 2023.
[6] A. Kumar, S. Sharma, and K. Wilson, "DeepCrop: Deep learning-based crop disease prediction with web application," Expert Systems with Applications, vol. 233, article 120901, Aug. 2023.
[7] H. Zhang, F. Li, and J. Wu, "Integrated IoT Approaches for Crop Recommendation and Yield-Prediction Using Machine-Learning," IoT, vol. 5, no. 4, pp. 28, Sep. 2024.
[8] M. Thompson, E. Garcia, and R. Kumar, "Integrating artificial intelligence and Internet of Things (IoT) for enhanced crop monitoring and management in precision agriculture," Smart Agricultural Technology, vol. 8, article 100457, Aug. 2024.
[9] D. Patel, S. Sharma, and A. Jain, "Integrative approaches in modern agriculture: IoT, ML and AI for disease forecasting amidst climate change," Precision Agriculture, Jun. 2024.
[10] N. Singh, K. Mehta, and L. Brown, "AI-IoT based smart agriculture pivot for plant diseases detection and treatment," Scientific Reports, vol. 15, article 2156, May 2025.
[11] T. Anderson, C. Lee, and P. Kumar, "An efficient IoT based crop disease prediction and crop recommendation for precision agriculture," Cluster Computing, Feb. 2024.
[12] S. Gupta, R. Verma, and M. Patel, "The IoT and AI in Agriculture: The Time Is Now—A Systematic Review of Smart Sensing Technologies," Sensors, vol. 25, no. 12, article 3583, Jun. 2025.
[13] A. Singh, K. Sharma, and N. Kumar, "Image‐based crop disease detection using machine learning," Plant Pathology, Sep. 2024.
[14] J. Chen, Y. Wang, and S. Liu, "Integrating IoT sensors and machine learning for sustainable precision agroecology: enhancing crop resilience and resource efficiency," Discover Agriculture, vol. 3, article 247, May 2025.
[15] R. Johnson, M. Davis, and K. Patel, "Revolutionizing agriculture with artificial intelligence: plant disease detection methods, applications, and their limitations," Frontiers in Plant Science, vol. 15, article 1356260, Feb. 2024.